# Power of Choice – EN&MC Industry testing Test Summary report

PREPARED BY:	AEMO

DOCUMENT REF:

VERSION:	1

DATE:	03 July 2017

Draft

Contents

1.1	Intended Audience	3

1.2	Test Execution Summary by Participants	4

1.3	Issues & Risks	5

1.4	Defect Summary by Severity versus Status	6

1.5	Defect Summary by Participants versus Severity	6

## Intended Audience

| Role | Description |
| --- | --- |
| POC Readiness Working Group (POC-RWG) | It is important for the POC-RWG and this category of readers to oversee the industry testing planning, development and test execution effort |
| Industry Testing Working Group (ITWG) | It is important for this category of readers to drive the industry testing planning, development and test execution effort. Participant representatives working within this central test management team require an understanding of the context of industry testing in order to align detailed test preparation activities and subsequently report on progress. |
| Participant industry test teams | Participant teams responsible for test execution during industry testing cycles. This audience needs to have an understanding of the management approach in order to effectively plan and execute activities for industry testing and subsequently report on successes/failures and progress. |

## Test Execution Summary by Participants

Only seven participants registered interest in EN/MC industry testing.  Cycle 1 was cancelled as no LNSP’s were in a positon to support test execution.  The results of cycle 2 and 3 are summarised below and test cases detailed in appendix B.

Note: Actual execution count includes N/A status

## Issues & Risks

| S.No | Issues & Risks | Comments | Status |
| --- | --- | --- | --- |
| 1 | Covau yet to confirm their readiness to start cycle-2 test execution | 06-June : Raised this with Covau’s point of contact Ammar to confirm their readiness to start test execution 07-June : Covau pulled out of cycle2 test execution | Closed |

## Defect Summary by Severity versus Status

Only two defects were rasied over the period of testing and both are rejected.

| Severity | Rejected | Grand Total |
| --- | --- | --- |
| 2-Medium | 2 | 2 |
| Grand Total | 2 | 2 |

## Defect Summary by Participants versus Severity

| Assigned To | 2-Medium | Grand Total |
| --- | --- | --- |
| aemo1 | 2 | 2 |
| Grand Total | 2 | 2 |

| Defect ID | Summary | Detected By | Assigned To | Detected on Date | Severity | Status |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
| 1 | CATS Notification received before Change Response. | agl1 | aemo1 | 06/06/2017 | 2-Medium | Rejected |
| 2 | INDT-FUN-08 - Unable to object to CR1000 as RP using CONTRACT Objection code | citipower1 | aemo1 | 15/06/2017 | 2-Medium | Rejected |

Appendix A

Defect status

| Status | Description |
| --- | --- |
| Open | QC item that is considered valid to be set to ‘Open’ for further analysis. Open status means, development team is working on the QC item (analysis or fixing) |
| Rejected | QC item that is considered invalid is set to ‘Rejected’. AEMO will set QC item to ‘Rejected’ with ITWG consultation during daily meetings. If a QC item status is accidentally set to ‘Rejected’ QC administrator will assist to rectify. |
| Fixed | Once QC item has been fixed and unit tested by developer the status is set to ‘Fixed’. This indicated release manager can release the fix to testing environment. |
| Test Ready | Once Release manager released the fix to test environment successfully the status is set to ‘Test Ready’ |
| Tested | Tester(defect originator) will only test QC item with the status ‘Test Ready’ and set status to ‘Tested’ upon passing the QC item. |
| Closed | Test manager is responsible to set QC item status to ‘Closed’ once it has been released to production successfully. |

Appendix B

Test Results

| COMPANY | PARTICIPANT | Test Scenario | Scenario Status |
| --- | --- | --- | --- |
| AGL | AES | INDT-FUN-15-AES | Completed |
| AGL | AES | INDT-FUN-23-AES | Completed |
| AGL | AES | INDT-FUN-26-AES | Completed |
| AGL | AGLE | INDT-FUN-01-AGLE | Completed |
| AGL | AGLE | INDT-FUN-15-AGLE | Completed |
| AGL | AGLE | INDT-FUN-16-AGLE | Completed |
| AGL | AGLE | INDT-FUN-21-AGLE | Completed |
| AGL | AGLE | INDT-FUN-22-AGLE | Completed |
| AGL | AGLE | INDT-FUN-23-AGLE | Completed |
| AGL | AGLE | INDT-FUN-26-AGLE | Completed |
| AGL | AGLE | INDT-FUN-27-AGLE | Completed |
| AGL | AGLE | INDT-FUN-30-AGLE | Completed |
| AGL | Pulse | INDT-FUN-01-Pulse | Completed |
| AGL | Pulse | INDT-FUN-08-Pulse | Completed |
| AGL | Pulse | INDT-FUN-15-Pulse | Completed |
| AGL | Pulse | INDT-FUN-16-Pulse | Completed |
| AGL | Pulse | INDT-FUN-21-Pulse | Completed |
| AGL | Pulse | INDT-FUN-22-Pulse | Completed |
| AGL | Pulse | INDT-FUN-23-Pulse | Completed |
| AGL | Pulse | INDT-FUN-26-Pulse | Completed |
| AGL | Pulse | INDT-FUN-27-Pulse | Completed |
| AGL | Solaris | INDT-FUN-01-Sol | Completed |
| AGL | Solaris | INDT-FUN-15-Sol | Completed |
| AGL | Solaris | INDT-FUN-16-Sol | Completed |
| AGL | Solaris | INDT-FUN-21-Sol | Completed |
| AGL | Solaris | INDT-FUN-22-Sol | Completed |
| AGL | Solaris | INDT-FUN-23-Sol | Completed |
| AGL | Solaris | INDT-FUN-26-Sol | Completed |
| AGL | Solaris | INDT-FUN-27-Sol | Completed |
| AGL | Solaris | INDT-FUN-30-Sol | Completed |
| ENERGEX | ENERGEX | INDT-FUN-18-ENX | Completed |
| ENERGEX | ENERGEX | INDT-FUN-19-ENX | Completed |
| ENERGEX | ENERGEX | INDT_PRE-05-ENX | Completed |
| ENERGEX | ENERGEX | INDT_PRE-06-ENX | Completed |
| ERGON | ERGON | INDT-FUN-18-EGON | Completed |
| ERGON | ERGON | INDT-FUN-19-EGON | Completed |
| ERGON | ERGON | INDT_PRE-05-EGON | Completed |
| ERGON | ERGON | INDT_PRE-06-EGON | Completed |
| POWERCOR | CitiPower | INDT-FUN-02-CP | Completed |
| POWERCOR | CitiPower | INDT-FUN-03-CP | Completed |
| POWERCOR | CitiPower | INDT-FUN-16-CP | Completed |
| POWERCOR | CitiPower | INDT-FUN-18-CP | Completed |
| POWERCOR | CitiPower | INDT-FUN-19-CP | Completed |
| POWERCOR | CitiPower | INDT-FUN-24-CP | Completed |
| POWERCOR | CitiPower | INDT-PRE-05-CP | Completed |
| POWERCOR | CitiPower | INDT-FUN-05-CP | Completed |
| POWERCOR | CitiPower | INDT-FUN-28-CP | Completed |
| POWERCOR | Powercor | INDT-FUN-02-PC | Completed |
| POWERCOR | Powercor | INDT-FUN-03-PC | Completed |
| POWERCOR | Powercor | INDT-FUN-16-PC | Completed |
| POWERCOR | Powercor | INDT-FUN-18-PC | Completed |
| POWERCOR | Powercor | INDT-FUN-19-PC | Completed |
| POWERCOR | Powercor | INDT-FUN-24-PC | Completed |
| POWERCOR | Powercor | INDT-PRE-05-PC | Completed |
| POWERCOR | Powercor | INDT-FUN-05-PC | Completed |
| POWERCOR | Powercor | INDT-FUN-28-PC | Completed |
| SAPOWER | SAPOWER | INDT-FUN-02-SAP | Completed |
| SAPOWER | SAPOWER | INDT-FUN-16-SAP | Completed |
| SAPOWER | SAPOWER | INDT-FUN-18-SAP | Completed |
| SAPOWER | SAPOWER | INDT-FUN-19-SAP | Completed |
| SAPOWER | SAPOWER | INDT-FUN-24-SAP | Completed |
| SAPOWER | SAPOWER | INDT-FUN-28-SAP | Completed |
| SAPOWER | SAPOWER | INDT-PRE-05-SAP | Completed |
| SAPOWER | SAPOWER | INDT-FUN-05-SAP | Completed |
| SAPOWER | SAPOWER | INDT-FUN-28-SAP | Completed |
| STANWELL | STANWELL | INDT-FUN-01-SW | Completed |
| STANWELL | STANWELL | INDT-FUN-15-SW | Completed |
| STANWELL | STANWELL | INDT-FUN-16-SW | Completed |
| STANWELL | STANWELL | INDT-FUN-17-SW | Completed |
| STANWELL | STANWELL | INDT-FUN-18-SW | Completed |
| STANWELL | STANWELL | INDT-FUN-21-SW | Completed |
| STANWELL | STANWELL | INDT-FUN-22-SW | Completed |
| STANWELL | STANWELL | INDT-FUN-23-SW | Completed |
| STANWELL | STANWELL | INDT-FUN-26-SW | Completed |
| STANWELL | STANWELL | INDT-FUN-27-SW | Completed |
| STANWELL | STANWELL | INDT-FUN-16-SW | Completed |
| STANWELL | STANWELL | INDT-FUN-17-SW | Completed |