## Slide 1: Go-live Criteria
Shortening Settlement Cycle
9 August 2026

## Slide 2: Context
AEMO is implementing the SSC reform following the AEMC’s final rule determination to shorten the NEM settlement cycle to nine business days following the end of a billing period and introduces a new revision 20 business days following the end of a billing period.
The SSC rule has three major implementation components:
Establish metering and settlement processes that support a new, shorter settlement cycle.
Adapt the credit limit procedures and supporting process to reflect the shorter settlement cycle.
Transition metering, settlement and prudential processes from the current settlement cycle to the shorter settlement cycle
In February 2025, AEMO published a final High-Level Implementation Assessment (HLIA) to provide an overview of how the SSC rule will be implemented by AEMO.
The Industry Readiness Approach was confirmed and published 3 October 2025.
The Industry Go-live Criteria confirms the criteria against which go-live decisions will be made. AEMO will take formal checkpoints against this criteria, at 3 and 1 month from go-live, to provide assurance of implementation preparations, allowing time for finalising AEMO’s and Participant’s business preparations.

## Slide 3
Initiative Readiness Criteria
Individual participant readiness approach
AEMO readiness criteria
Initiative Testing & Market Trial
Industry test strategy
Test plans and coordination
Participant Development Support
Technical Specification & Procedures
Environment Availability
Transition & Go-Live
Transition Plan
Deployment Go-live Plan/s
Registration / Accreditation Plan
Engagement Support
Support through forums & focus groups
Educational material
Mailbox & newsletter
Context: NEM Reform program industry strategy
NEM REFORM READINESS STRATEGY (ALL INITIATIVES)
RISK & CONTINGENCY MANAGEMENT
INITIATIVE READINESS REPORTING & GO-LIVE CRITERIA MANAGEMENT
AEMO solution needs to be updated and tested
AEMO business needs to be ready to operate
AEMO IT support needs to be in place
SSC READINESS APPROACH
SSC readiness approach adopts the standard NEM Reform Program Framework

## Slide 4: SSC Release 1 Go-live criteria update
INITIATIVE | Shortening the Settlement Cycle from 9 August 2026 Final rule shortens the NEM settlement cycle to 9 buisness days following the end of a billing period and introduces a new revision 20 business days following the end of the billing period.
INDUSTRY READINESS | Participant readiness activity is not a pre-requisite for go-live.​ However, rule commencement may require participants to make timely system/process changes to comply with SSC commencement.
AEMO READINESS: Procedure Consultations | Wholesale and Retail procedure consultations completed and final versions of procedures published by 23 February 2026 for: Retail Procedures: Service Level Procedure MDP Services MSATS procedures – MDM Procedure Metering Data Delivery Calendar Metrology procedures Part A and Part B UFE Reporting Guidelines Wholesale Procedures: Credit Limit Procedure NEM Settlement Estimates Policy (to be published by June 2026) Reallocation Timetable (to be published by April 2026) Spot Market Operations Timetable SSC Transition Calendar/Plan (to be published by 5 December 2025) NEM TNSP Negative Settlement Residue Procedure (to be published by August 2026) NEM Settlement Estimates Policy

## Slide 5: SSC Release 1 Go-live criteria update
 | GO-LIVE CRITERIA
AEMO READINESS: Continued | AEMO technology and systems built and tested in-line with requirements: Retail Systems: Meter Data Management to align to new settlement timetable and include revision R0 MSATS - changes to RM28, RM30 and RM40 reports and to support schema changes B2M aseXML Schema r47 - update to allow for Revision 0 settlement run type Wholesale systems: Settlements: Transitional Calendar, Settlement Calendar and revision 0 Prudentials: changes to accrual calculations, ex post reallocations, R0 adjustments, estimates Billing: incorporation of new billing calendar, interest calculation changes, new cash management Reporting and Invoicing: new report for R0, changes to include Prelim case and additional information used in Final Markets Portal – new cash dashboard for security deposit (cash) management EMMS Data Model 5.7
 | AEMO business and digital teams ready to support: Transitional settlement period and ongoing shorter settlement cycle.
CONTINGENCY | Contingency approaches developed during implementation